ELSYS Website Rebuild – MoSCoW Requirements

Scope overview and implementation status

Author: Martin Bozhilov
Programme: ICT & Personalized Program (Open Learning), Fontys UAS
Date: 05-01-2026
Version: 0.1

# 1. Purpose

This document summarises the functional requirements for the ELSYS website rebuild using the MoSCoW method: Must, Should, Could and Won't (for now). For each requirement I indicate the related subsystem and the current implementation status. This helps coaches, stakeholders and myself to track scope and progress.

# 2. Must-have requirements

| ID | Requirement | Subsystem(s) | Status |
| --- | --- | --- | --- |
| M1 | Public website is accessible in Bulgarian and English, with stable locale-prefixed URLs. | Routing & Localization, CMS, Navigation | Implemented (core) |
| M2 | Staff can manage static pages through a CMS without touching code. | CMS Compiler, Admin Pages | Implemented (tunable) |
| M3 | Staff can create, edit and publish news items with images per locale. | News System | Implemented (v2) |
| M4 | Admin console is protected by authentication and role-based access. | Auth & Admin Shell | Implemented |
| M5 | All admin changes to content are traceable via audit logging. | Audit Logging | Implemented (coverage still expandable) |
| M6 | Basic performance is acceptable: navigation, pages and news load within reasonable time for typical school use. | Caching & Performance | Implemented (tunable) |

# 3. Should-have requirements

| ID | Requirement | Subsystem(s) | Status |
| --- | --- | --- | --- |
| S1 | Editors can reorder navigation and hide/show items per locale via the admin UI. | Navigation Builder, Admin Navigation | Implemented |
| S2 | News items support optional machine translation seeding between locales. | News System, DeepL Integration | Implemented (optional) |
| S3 | CMS supports versioning and rollback for pages. | CMS Compiler, PageVersion | Implemented (basic) |
| S4 | New pages and news posts can be previewed as drafts before going live. | CMS, News System | Partially implemented |
| S5 | Audit log viewer in admin allows filtering and detailed inspection. | Audit Logging, Admin Audit UI | Implemented (baseline) |

# 4. Could-have requirements

| ID | Requirement | Subsystem(s) | Status |
| --- | --- | --- | --- |
| C1 | Tagging and categorisation for news posts. | News System | Not implemented |
| C2 | Scheduled publishing for news (publish at a future date/time). | News System, Background Jobs | Not implemented |
| C3 | Search across pages and news. | CMS, News System, Search Index | Not implemented |
| C4 | Role-based permissions per content area (e.g. news editor vs pages editor). | Auth & Admin Shell, CMS, News System | Not implemented |
| C5 | Media library management beyond news images. | CMS, Storage | Not implemented |

# 5. Won't-have (for now)

These items are out of scope for the current semester but could be considered later if the project continues.

| ID | Requirement | Reason | Future option |
| --- | --- | --- | --- |
| W1 | Full-featured headless CMS with visual page builder (e.g. Strapi/Sanity) instead of custom CMS. | Too heavy for a single-student project and not aligned with learning goals. | Could be evaluated in a later phase as a migration path. |
| W2 | Separate microservices for news, CMS and navigation. | Adds operational complexity without clear benefit at current scale. | Could be revisited if traffic or organisational needs grow. |
| W3 | Real-time collaboration on content editing. | Complex to implement and not requested by stakeholders. | Could be a research topic for a future student. |

# 6. Conclusion

This MoSCoW overview makes the scope of the ELSYS website rebuild explicit. Most Must-have items are implemented in a first version; Should-have items indicate where I invested extra quality, and Could/Won't items show conscious choices about what not to build this semester. The requirements map directly to the assignment documents and C4 model, which makes it easier for coaches to see how technical work relates to stakeholder needs.